EduCare Project

Daily Tasks

Monday

What is highest ROI

A) Predicting churn

1) Who churned and who did not (Classify data)
- look at distribution
- Maybe start with ~2500 points (1 hour) 1 – 2pm M – done
- classify data - done

To keep in mind:
- cutoff to define short term vs long term enrollment – 3 or 4 months or 1 year?
- Those who are still enrolled (current data eliminated)
- 2679 points out of 4200 – take into account last day of each camp instead of eliminating all data 1 week before
- least priority: those who did not submit worksheets

2) Features: (Cleaning)
- Gender (1 hour) 2 – 3pm M – done
- Age – 3-4pm done
- Grade Level 5-6pm – done
 Number of days camp is open 930-1030 pm M - done
- City student tuesday 1- 4 pm
- City Camp is at tuesday 1 – 4pm - done
- Grade
- Grade Improvement
- Distance

To keep in mind:
- Gender: {u'@xml:space': u'preserve'} – no idea male or female, so eliminated

Age:
# there are students who are 50 plus years old.. is this correct data?
# are there too many features and should i group the features? - 28 features including the oldies
# i can eliminate these students, to have fewer features,
# but actually for now maybe include all then later eliminate to improve algorithm

- Grade Level:
- what does each grade level (1 – 21) mean?
- these are probably too many features
- do i keep all 21 or do I split them up into elementary, middle and high school
- age seems different from grade level!

Number of days camp is open
- Will this even be an important feature

City student is in might be an important feature

What do you do with too many features?

3) Implement Log Reg Tuesday - done

4) Implement RF Tuesday 4 – 6pm - done

5) Improve & to think about on Wednesday and Thursday
- Increase length of enrollment data (dont elimiate 1 week of data, eliminate less) WEDNESDAY
- Add more data from other file (students from WA, OR etc)
- Add in more features (grades of students)
- how to group features – grade level – 1 through 15 or 1-4; 5 – 8 10 – 12 etc
- try scatter matrix / correlations of variables
- compare LR and RF
- Decision trees, Naive Bayes, SVM etc
- neighborhood census data
- talk to michael

6) MORE FEATURES to think about
- Distance of student from center
- grade improvement, instead of avergae grade
- get more data – 80,000 students

10am - 3pm

THURSDAY – DEMO PREP

2) Predicting longtime enrollment

1) Classify data – who is long-term, who is not

2) Put in features

3) Implement LR and RF

4) Improve: Increase data (same as above)

Tuesday:

1 – 6pm:
9 – 1030pm:

Wednesday:

10am – 12pm:

1pm – 3pm:

6 – 8pm: Prepare questions for meeting with Grace
- Random Forests
- Logistic Regression
- Regularization
- Decision Trees

8 – 830pm : Grace

Thursday:

10am – 12pm:
3pm – 8pm:

Friday:

10am – 12pm: Practice demo, think of questions